## Slide 1: Sprint 2 Review
Summary of what we planned to achieve for Sprint 2
  Inventory
  Tools & Weapons
  Oxygen Bar
  Enemies
  Player Movement (Travelling)
  Player Health Bar
What we actually achieved
  Everything minus Health Bar
  Player Movement
    Doesn’t correlate w/ Oxygen Bar
Issues & obstacles
  Issues: constantly displaying the inventory for the player
  Obstacles: many instances of input validation during testing
Demo
Notes: Chariane: Issues & obstacles 2
Mike D: What we actually achieved 1 & 2
Mike E: Issues & obstacles 1
Rob: summary 5 & 6
Christina: summary 3 & 4
Dom: summary 1 & 2 Ever: Demo